TaskSquad

Multi-Agent Development Workflow

Implementation Plan

CGI

March 2026

Status: Ready for implementation

# Changes from Reference Architecture

This plan adapts the TaskSquad workflow (originally built around Slack + a single development VM) for enterprise deployment. The following changes are called out explicitly:

| Original Design | This Plan | Rationale |
| --- | --- | --- |
| Slack as agent communication layer | Filesystem-only protocol + monitoring dashboard | Slack not approved for agent-to-agent communication |
| cc-connect (Slack-Claude Code bridge) | Filesystem polling + hooks | No chat-based bridge needed |
| Single development VM with tmux | Kubernetes pods as workers | Scalable, ephemeral, matches existing infrastructure |
| Boss manually dispatches stories | PM agent dispatches autonomously via filesystem | Removes human from the dispatch loop |
| Repo agent notifies PM via Slack | Completion report written to shared repo | The completion report IS the notification |
| Persistent tmux sessions per repo | Ephemeral K8s pods per story | Better resource utilisation, cleaner isolation |

Key architectural principle preserved: The filesystem is the communication layer. Agents never talk to each other directly. All state lives in markdown files in a shared git repo. The dashboard is an observer of this state, not a message broker.

# Part 1: Core Components

## 1.1 The Worklog Repository

A git repository that serves as the shared brain for all agents. Contains no application code — only documentation, backlog, story specs, completion reports, and agent coordination files.

| Directory / File | Purpose |
| --- | --- |
| CLAUDE.md | Shared agent standards (symlinked into every code repo) |
| backlog.md | Full product backlog with story status |
| dispatch-log.md | PM-maintained: what is assigned, to whom, when |
| schema.md | Canonical schema / data model documentation |
| architecture.md | System architecture and design rationale |
| domain-knowledge.md | Business context for agents |
| adrs/ | Architecture decision records |
| story-specs/ | Expanded story specifications |
| completions/ | Repo agents write here when done |
| completions/archive/ | PM moves processed reports here |
| dispatches/ | PM writes here to assign work to repo agents |
| state-of-play/ | PM generates periodic summaries |
| escalations/ | Flagged items needing human review |
| observer-log.md | Audit trail of live monitor interventions |
| templates/ | Completion report and state-of-play templates |

## Story Completion Template

Repo agents use this template when completing a story. The report must include evidence for every acceptance criterion:

| Section | Content |
| --- | --- |
| YAML frontmatter | story ID, status, repo, branch, agent identifier, timestamp |
| Summary | One paragraph: what was built, key design choices |
| Sub-task Evidence | Checklist with evidence per acceptance criterion |
| Verification | Test output, query results, or other proof |
| Deviations from Spec | Any changes with rationale, or 'None' |
| Architectural Escalations | Design questions for architecture review, or 'None' |
| Files Changed | List of modified files with descriptions |
| Git Reference | Branch name and final commit SHA |

## State of Play Template

The PM agent generates this document periodically to summarise project status for the architecture advisor:

| Section | Content |
| --- | --- |
| Stories Completed | Table: story ID, summary, completion date |
| Stories In Progress | Table: story ID, status, blocker |
| New ADRs | Table: ADR number, summary |
| Decisions (not yet ADRs) | Bullet list of recent decisions |
| Schema Changes | Tables/columns added, modified, or dropped |
| Open Escalations | Questions flagged for architecture review |
| Current Blockers | Anything blocking progress |
| Metrics | Open stories, completed this period, issues open/closed |

## 1.2 Program Manager Agent

A long-running agent (persistent K8s pod or VM process) that manages the project lifecycle. It does NOT write code. It manages documentation, tracks progress, dispatches work, and validates completions.

Runs as: A persistent process with Claude Code, working directory set to the worklog repo.

Lifecycle: Runs a poll loop on a configurable interval (default: 5 minutes).

Each poll cycle: (1) git pull to get latest state, (2) check completions/ for new unarchived reports and validate each, (3) check dispatch-log.md for dispatched stories that now have completions, (4) check backlog.md for the next unblocked story and dispatch if available, (5) git commit and push any changes.

## 1.3 Repo Agents (Workers)

Ephemeral agents that receive a story, implement it, and write a completion report. Each runs in its own K8s pod with access to the relevant code repo and a symlinked copy of the worklog docs.

Runs as: K8s Job or Pod, spun up by the PM agent's dispatch mechanism, terminated after completion report is written and committed.

Lifecycle: (1) Pod starts with code repo checked out and worklog docs symlinked, (2) Claude Code session reads CLAUDE.md, (3) agent reads assigned story spec, (4) agent implements and writes tests, (5) agent writes completion report, (6) agent commits and pushes, (7) pod terminates.

## 1.4 Architecture Advisor

A separate Claude session used for design validation and strategic decisions. Not part of the automated loop. Receives periodic state-of-play uploads and generates briefs for the PM to process.

Interface: Manual — a human uploads the state-of-play document and specific items for review, discusses with the advisor, downloads briefs, and drops them in the worklog repo.

# Part 2: Agent Instructions

## 2.1 Shared Standards (CLAUDE.md)

A single CLAUDE.md file lives in the worklog repo and is symlinked into every code repo. Contains project-wide standards: language defaults, behavioural rules, critical rules (security, testing, error handling), and the completion report protocol.

The file should NOT contain repo-specific context. Each code repo has its own minimal CLAUDE.md that points to the shared standards and adds repo-specific context (description, language, key dependencies).

## 2.2 PM Agent Dispatch Rules

- Never dispatch two stories to the same repo simultaneously

- Never dispatch stories out of dependency order

- Stories touching schema, event contracts, or adapter interfaces require human approval — write to escalations/ and wait

- Maximum 3 concurrent dispatches (configurable)

- Never write application code, make architecture decisions, approve schema changes, override acceptance criteria, or dispatch blocked stories

## 2.3 Repo Agent Boundaries

- Do not make architecture decisions — escalate in the completion report

- Do not skip acceptance criteria — document why if unable to meet one

- Do not modify worklog files other than completion reports

- Terminate after writing the completion report — do not continue working

# Part 3: Dispatch and Notification Mechanism

## 3.1 PM Dispatches Work

The PM agent autonomously dispatches stories by writing dispatch files to worklog/dispatches/. Each dispatch file contains the story ID, repo, spec location, relevant context, and completed dependencies.

## 3.2 Worker Pod Lifecycle (K8s)

A controller process watches worklog/dispatches/ for new dispatch files and creates K8s Jobs. The worker container clones the code repo and worklog, sets up symlinks, runs Claude Code with the story assignment, then pushes code and completion report before terminating.

## 3.3 Completion Notification

Three options for notifying the PM when a worker finishes:

| Option | Mechanism | Latency | Infrastructure |
| --- | --- | --- | --- |
| A — Git polling (recommended start) | PM polls worklog repo every 5 minutes | Up to 5 minutes | None additional |
| B — Git webhook | Repo push event triggers PM processing | Seconds | Small HTTP listener |
| C — Filesystem watcher | inotify/fsnotify on shared volume | Instant | Shared storage (NFS/EFS) |

# Part 4: Monitoring Dashboard

## 4.1 What It Shows

Active work panel:

Stories currently dispatched, which repo/pod each is assigned to, time since dispatch, pod status from K8s API.

Completion feed:

Recent completion reports with pass/fail status, evidence summary, link to full report.

Escalation panel:

Items in escalations/ awaiting human review, red badge count for unresolved items.

Backlog overview:

Stories by status (done / in-progress / ready / blocked), dependency graph.

Dispatch controls:

Manual dispatch override, story approval for sign-off-required stories, escalation resolution with notes.

Live job monitor:

Select any active worker pod to observe. Streams Claude Code's stdout/stderr in real time via K8s pod log API. Observer can send prompts to the running agent via an input field — either as a /btw interjection (non-urgent, background note) or as a direct prompt (blocking, agent must respond). All observer prompts logged with timestamp and author for audit.

## 4.2 Technology

Go backend (single binary), HTML frontend, no JavaScript framework needed. Reads from git repo on disk. Queries K8s API for pod status and log streaming. Serves HTML + WebSocket on an internal port.

## 4.3 Live Monitor Implementation

The live monitor has two channels: observation (read) and intervention (write).

Observation: Worker pods write Claude Code output to stdout. The dashboard streams this via the K8s log API over WebSocket. If K8s log streaming is unavailable, the worker writes to a shared volume that the dashboard tails.

Intervention: The observer selects delivery mode before sending:

| Mode | Behaviour | When to use |
| --- | --- | --- |
| /btw interjection | Background note — agent absorbs without interrupting | Non-urgent guidance, context for later |
| Direct prompt | Blocking — agent must respond before continuing | Unsticking, course correction, status request |

Audit: Every observer prompt is appended to worklog/observer-log.md with timestamp, author, target pod, delivery mode, and prompt text.

# Part 5: Security and Access Control

## 5.1 Agent Permissions

| Agent | Git (worklog) | Git (code repos) | Database | K8s API | Dashboard |
| --- | --- | --- | --- | --- | --- |
| PM Agent | Read + write (docs, dispatch, completions) | No access | No access | Read (pod status) | No access |
| Repo Agents | Write to completions/ only | Read + write (assigned repo) | Read-only (if needed) | No access | No access |
| Dashboard | Read + write (dispatches/, observer-log) | No access | No access | Read (status + logs) | Serves UI |
| Human (boss) | Full access | Full access | Full access | Full access | Full + live monitor |

## 5.2 Agent Isolation

- Each repo agent pod has access ONLY to its assigned code repo and the worklog repo

- Agents cannot access other agents' repos or running pods

- No agent has database write access — all DB writes happen through application code reviewed via completion reports

- SSH keys scoped: PM gets worklog-only deploy key, repo agents get per-repo deploy keys

- Worker pods watch /workspace/observer-input.txt for live monitor prompts — writable only by the dashboard, not by the agent

## 5.3 Secrets Management

- No secrets in the worklog repo or any agent-accessible file

- Database credentials in the organisation's secrets manager (Vault, AWS Secrets Manager, K8s Secrets)

- Agent API keys (for Claude) injected via K8s Secrets into pod environment variables

- SSH deploy keys are K8s Secrets mounted read-only

# Part 6: Implementation Steps

Bootstrap strategy: The first project task delivered using this workflow will be the monitoring dashboard itself (Phase E). This serves a dual purpose: the dashboard is required infrastructure, and building it exercises the full agent lifecycle before any business-domain work begins. If the workflow has problems, we discover them while building our own tooling — not while building something for a client.

## Phase A — Worklog Repository

- Create the worklog git repository

- Create directory structure (adrs/, story-specs/, completions/, completions/archive/, dispatches/, escalations/, state-of-play/, templates/)

- Write the shared CLAUDE.md with project standards

- Write PM agent instructions (PM_INSTRUCTIONS.md)

- Create completion report template (templates/story-completion.md)

- Create state-of-play template (templates/state-of-play.md)

- Create dispatch-log.md with empty table

- Create initial backlog.md with current stories

- Create observer-log.md with header row

- Commit and push

## Phase B — PM Agent

- Build PM agent container image (Ubuntu + Claude Code CLI, poll loop entrypoint)

- Write poll loop script: git pull, check completions, check dispatchable stories, commit and push (5-minute interval)

- Deploy as K8s Deployment (replicas: 1) or run on a dedicated VM

- Test: manually create a completion report, verify PM processes it

## Phase C — Worker Agent Infrastructure

- Build worker agent container image (Ubuntu + Claude Code CLI + git + language toolchains)

- Build dispatch controller: watches dispatches/ for new files, creates K8s Jobs, cleans up completed Jobs

- Configure K8s RBAC: PM ServiceAccount (read pod status), Worker ServiceAccount (minimal)

- Set up deploy keys: PM (worklog read/write), Workers (per-repo read/write + worklog completions/ write)

- Test: manually create a dispatch file, verify a worker pod spins up, runs, and terminates

## Phase D — Symlinks and Code Repo Setup

For each code repository:

- Create a minimal CLAUDE.md pointing to symlinked shared standards

- Create docs/ directory

- Document symlinks in the worker bootstrap script (created at pod startup, not persisted in git)

- Write any repo-specific ADRs or story specs to the worklog repo

## Phase E — Dashboard

This is the first story dispatched through the workflow. The dashboard implementation validates the entire agent lifecycle end-to-end.

- Write story-specs/STORY-00.1-dashboard.md with acceptance criteria

- Add to backlog as the first 'ready' story

- PM agent dispatches to a worker pod

- Worker implements: Go binary with HTTP server

- Git integration: pull worklog repo on interval, parse markdown files

- HTML templates: active work panel, completion feed, escalation panel, backlog overview, manual dispatch form

- Live job monitor: WebSocket-based log streaming, observer prompt input with /btw and direct modes

- K8s API integration for pod status and log streaming

- Worker writes completion report with evidence

- PM validates completion report and closes story

- Deploy dashboard as K8s Deployment or on PM's VM

## Phase F — End-to-End Verification

If the dashboard was successfully built and deployed via the agent workflow (Phase E), the end-to-end test is already complete. Verify:

- The dashboard story went through the full lifecycle: dispatch, implement, completion report, PM validation, closed

- The dashboard itself shows this lifecycle in its own panels

- Dispatch a second small story to confirm the cycle is repeatable

- Intentionally submit a completion with a missing criterion — verify the PM creates an escalation instead of closing

# Part 7: Day-to-Day Operations

## Normal Flow (no human intervention needed)

PM polls backlog → finds unblocked story → writes dispatch file → controller creates worker pod → worker implements story → worker writes completion report → worker pod terminates → PM detects completion → validates evidence → marks done → PM dispatches next story.

## Human Intervention Points

| Trigger | What happens | Where you see it |
| --- | --- | --- |
| Escalation created | PM couldn't validate a completion or found architectural questions | Dashboard escalation panel |
| Schema-touching story ready | PM writes to escalations/ instead of dispatching | Dashboard escalation panel |
| Worker pod fails | K8s Job shows failed status | Dashboard active work panel |
| Architecture question | Completion report has escalation section | Dashboard escalation feed |
| Periodic review | PM generates state-of-play on schedule or request | state-of-play/ in worklog |

## Scaling

- Add more worker pods by increasing the PM's max concurrent dispatches

- Add more repos by adding deploy keys and updating the worker bootstrap script

- Dashboard handles any number of stories — it just reads markdown files

- PM agent is single-instance by design (avoids dispatch races)

# Part 8: Comparison with Reference Architecture

| Aspect | Reference (Slack-based) | This Plan (filesystem + K8s) |
| --- | --- | --- |
| Communication | Slack channels | Git repo + markdown files |
| Agent hosting | tmux on single VM | K8s pods (ephemeral workers, persistent PM) |
| Dispatch | Human posts in Slack | PM agent writes dispatch files, controller creates pods |
| Notification | Slack message | Git polling or webhook |
| Monitoring | Slack channel scrollback | Purpose-built dashboard with live monitor |
| Scalability | Limited by VM resources | K8s scales horizontally |
| Cost per story | Always-on tmux sessions | Pay only for active pods |
| Isolation | tmux sessions share filesystem | Each pod has its own filesystem |
| State persistence | Chat history + files | Files only (git is the audit trail) |

# Verification Checklist

## Worklog Repo

- Directory structure created and committed

- CLAUDE.md contains project standards

- PM instructions are complete

- Templates exist for completion reports and state-of-play

## PM Agent

- Polls on interval and processes completions

- Dispatches stories in correct dependency order

- Creates escalations for stories requiring human approval

- Does not dispatch to repos with active stories

## Worker Agents

- Pod starts, clones repos, sets up symlinks

- Reads assigned story spec

- Writes completion report on finish

- Pushes both code and completion report

- Pod terminates after completion

## Dashboard

- Shows active dispatches with pod status

- Shows completion feed with validation results

- Shows escalation panel with unresolved items

- Manual dispatch override works

- Refreshes on worklog repo changes

- Live monitor streams worker pod output in real time

- Observer can send /btw interjection to a running agent

- Observer can send a direct prompt to a running agent

- All observer prompts logged to observer-log.md

## End-to-End

- Story dispatched → implemented → completed → validated → closed

- Failed validation creates escalation, not closure

- Dependency ordering respected

- No two stories dispatched to same repo simultaneously

- State-of-play generation works

- Live monitor shows real output during an active story

# Part 9: RACI Matrix

R = Responsible (does the work), A = Accountable (approves/owns the outcome), C = Consulted (provides input before), I = Informed (told after)

## Story Lifecycle

| Activity | Boss | Arch. Advisor | PM Agent | Repo Agent |
| --- | --- | --- | --- | --- |
| Identify requirement / idea | R | C | I | — |
| Design validation | C | R | I | — |
| Generate brief / story spec | I | R | I | — |
| Create issues | I | — | R | — |
| Update backlog and docs | A | — | R | — |
| Decide dispatch priority | A | C | R | — |
| Dispatch story to worker | I | — | R | — |
| Read story spec and ADRs | — | — | — | R |
| Implement code | — | — | — | R |
| Write tests | — | — | — | R |
| Write completion report | — | — | — | R |
| Validate completion evidence | A | — | R | — |
| Close issue | I | — | R | — |
| Flag escalation | I | C | R | — |
| Resolve architectural escalation | A | R | I | I |
| Generate state of play | I | C | R | — |
| Approve schema / contract changes | A | R | I | — |

## Infrastructure and Operations

| Activity | Boss | Arch. Advisor | PM Agent | Repo Agent |
| --- | --- | --- | --- | --- |
| Maintain worklog repo docs | A | C | R | — |
| Maintain ADRs | A | R | R | — |
| Maintain CLAUDE.md standards | A | C | R | — |
| Monitor dashboard | R | — | — | — |
| Intervene via live monitor | R | — | — | — |
| K8s pod lifecycle management | I | — | — | — |
| Deploy infrastructure changes | A | C | — | — |
| Security review of agent permissions | A | C | — | — |

## Key Boundaries

| Boundary | Rule |
| --- | --- |
| Repo agents never | Make architecture decisions, change event schemas or adapter interfaces, modify worklog files beyond completions/ |
| PM agent never | Write application code, approve schema changes, override acceptance criteria |
| Architecture advisor never | Dispatch stories, close issues, access code repos directly |
| Boss always | Has final authority on escalations, schema changes, and strategic direction; is the only human who can intervene via the live monitor |